## Slide 1
Academic Project Review
ALUMNEX CONNECT
Agile Project Management &
Jira-Based Software Development
Project: KAN
Institution: [Placeholder]
Notes: Speech: Welcome to our engineering project review for Alumnex Connect. Today, we will demonstrate how we transformed a complex software product into a visible, traceable, and continuously improvable Agile system using Jira. Viva Q: Why did you choose Agile for this project? Viva A: Because Alumnex Connect has multiple complex, interconnected modules, making incremental delivery and continuous feedback essential.

## Slide 2
What is Alumnex Connect?
ALUMNEX
CONNECT
Mentorship
Career & Jobs
DevPulse Analytics
AI Assistant
Communication
Mobile App
Notes: Speech: Alumnex Connect is not a simple website; it is an integrated ecosystem containing mentorship, career management, developer analytics, and AI. Building this requires managing multiple interconnected product capabilities simultaneously.

## Slide 3
Why Agile for Alumnex Connect?
Traditional Sequential
• Rigid upfront planning
• Late feedback loops
• Late defect discovery
• Hidden dependencies
• High release risk
Agile Development
• Incremental delivery
• Continuous early feedback
• Visible work states
• Early defect discovery
• Adaptive planning
Notes: Speech: Traditional sequential development hides risks and integration issues until late. Because Alumnex Connect relies on external APIs, mobile integration, and AI, we chose Agile to ensure incremental delivery and adaptive planning.

## Slide 4
The Agile Delivery System
ALUMNEX CONNECT
Product Delivery
SCRUM (Governance)
KANBAN (Flow)
XP (Quality)
LEAN (Improvement)
JIRA = EXECUTION
CONFLUENCE = KNOWLEDGE
Notes: Speech: Agile is our delivery philosophy. We apply Scrum for governance, Kanban for flow, XP for quality, and Lean for waste reduction. We operationalize this using Jira as our execution layer, and Confluence as our knowledge layer.

## Slide 5
The Jira Data Model & Hierarchy
EPIC
(Large Capability)
STORY
(User Value Increment)
SUBTASK
(Implementation)
BUG (Defect)
→ QUALITY TRACKING
VERSION (Phase)
→ RELEASE TRACKING
Notes: Viva Q: What is the difference between an Epic and a Story? Viva A: An Epic is a large product capability (like User Management). A Story is a specific, testable user value increment within that Epic (like Registration).

## Slide 6
10 Epics = Product Structure
KAN-1: Auth & User Mgmt
KAN-6: Real-Time Comms
KAN-2: Alumni Mentorship
KAN-7: Community & Events
KAN-3: DevPulse Analytics
KAN-8: Mobile Application
KAN-4: Career & Job Mgmt
KAN-9: Security & DevOps
KAN-5: AI Career Assistant
KAN-10: Scrum Governance
Notes: Speech: We organized the entire ecosystem into 10 manageable Epics. This ranges from Authentication to KAN-10, which specifically holds our Scrum and Project Governance documentation.

## Slide 7
From Epic to User Story & Acceptance Criteria
STORY KAN-11: Student Registration
"As a student, I want to register, so that I can create my account."
Acceptance Criteria = Quality Contract
Example (KAN-14 OTP):
• OTP is generated and delivered successfully.
• Verification succeeds ONLY with a valid, unexpired OTP.
• Retry and expiry flows are handled correctly.
Notes: Speech: A Story describes user value. It is not complete just because code exists. It requires Acceptance Criteria, which form a contract between development and testing to ensure observable success.

## Slide 8
Prioritization & Estimation Baseline
53
STORIES
256
POINTS
Important Note:
The current KAN team-managed project does not expose a native Story Points field. These values are documented estimates serving as a planning baseline.
Notes: Viva Q: Why are these points "documented" rather than in a native Jira field? Viva A: The current project uses a simple team-managed board which lacks custom field metadata for story points, so we maintained academic rigor by documenting the baseline explicitly.

## Slide 9
The Jira Board Flow
IDEA
Potential work
TO DO
Refined & Queued
IN PROGRESS
Active execution
IN REVIEW
Validation
DONE
Quality gate passed
Notes: Speech: This is our execution workflow. Work moves from Idea, into active In Progress execution, through validation In Review, and finally to Done. The board makes this state instantly visible.

## Slide 10
Current Project Status Snapshot
88 Total Issues
38 DONE
11 IN PROGRESS
9 IN REVIEW
20 TO DO
10 IDEA
* Current project-management snapshot; NOT historical Sprint completion evidence. *
Notes: Viva Q: Does this mean you completed 38 items in Sprint 1? Viva A: No. As clearly stated, this is a current management snapshot of the board’s state, because the current configuration does not track historical Sprints.

## Slide 11
Dependency & Defect Management
Dependency Management (8 Blocks Links)
Exposes sequencing risk:
• KAN-45 (Wrapper) blocks KAN-46 (Auth)
• KAN-48 (Notifs) blocks KAN-66 (Failure)
Bug Management (5 Defects)
Bugs are visible backlog items:
• KAN-64: Streak sync loss
• KAN-66: FCM delivery failure
• Flow: Report → Triage → Fix → Retest
Notes: Speech: In Agile, bugs are not hidden failures; they are visible, traceable items within the backlog. Likewise, documenting dependencies exposes sequencing risk early so we do not start blocked work.

## Slide 12
Quality Gates: DoR & DoD (KAN-60)
Definition of Ready (DoR)
Protects what enters execution:
• Clear user outcome
• Testable criteria
• Known dependencies
• Scope sized
Definition of Done (DoD)
Protects what leaves execution:
• Implemented & Tested
• Acceptance criteria met
• Peer reviewed
• Documented
Notes: Viva Q: What is the Definition of Done? Viva A: The universal quality gate determining that work is fully complete, tested, and meets all project standards for release.

## Slide 13
Methodology Lenses in Jira
SCRUM = Governance & Planning
Mapped to Jira Stories (KAN-55 to KAN-63):
• Backlog Refinement
• Sprint Planning & Ceremonies
* Documents the intended operating model.
KANBAN = Operational Flow
The strongest direct fit for the board:
• Visible work states
• WIP Monitoring
• Continuous pull system
Notes: Viva Q: Does the current board have actual Scrum Sprints? Viva A: No. The KAN project is a simple team-managed board without native sprint history. Scrum is our documented operating model for governance.

## Slide 14
Methodology Lenses: XP & Lean
EXTREME PROGRAMMING (XP)
Focuses on Engineering Quality:
• KAN-52: Automated Testing
• KAN-53: CI/CD Pipeline
• Small increments & fast feedback
LEAN PRINCIPLES
Focuses on System Optimization:
• Waste Reduction (avoid blocked work)
• Visualizing flow bottlenecks
• KAN-63: Continuous Improvement Metrics
Notes: Speech: While Scrum manages planning, XP influences our engineering quality through testing pipelines, and Lean optimizes our system by reducing waste and tracking dependencies.

## Slide 15
Limitations & Future State
CURRENT STATE
• Team-managed Jira board
• Flow-based workflow
• Documented Scrum governance
• No native Sprint history
• No native Story Points field
FUTURE STATE MATURITY
• Scrum-capable project configuration
• Native Sprint execution
• Native Story Points fields
• Historical velocity reporting
• Actual ceremony records
Notes: Speech: For academic transparency, we acknowledge our current limitations: we operate on a team-managed board without native Sprint history. In a future state, we would migrate to a Scrum-capable project configuration to execute native Sprints.

## Slide 16
Conclusion: A Managed Agile System
ALUMNEX CONNECT = PRODUCT
JIRA = EXECUTION
AGILE = DELIVERY SYSTEM
"Alumnex Connect demonstrates how Agile principles can be translated into traceable software project-management practices through Jira, supported by Confluence."
Notes: Speech: To conclude: Alumnex Connect is the Product. Jira is the Execution platform. Agile is our Delivery System. This project proves how theoretical Agile principles translate into traceable, professional project-management practices.

## Slide 17
QUESTIONS & DISCUSSION
AGILE → JIRA → ALUMNEX CONNECT